Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID33796 |
| Project Name | Enchanted Wings: Marvels of Butterfly Species |
| Maximum Marks | 5 Marks |

Use the below template to create product backlog and sprint schedule
Here is a project planning template for your Butterfly Identification Project, filled in with relevant entries and formatted as per your sample. This includes the product backlog, sprint schedule, estimation, and project tracking tables.

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming password. | 2 | High | [Names] |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | [Names] |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Google account. | 2 | Medium | [Names] |
| Sprint-2 | Registration | USN-4 | As a user, I can register for the application through Facebook. | 2 | Low | [Names] |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password. | 1 | High | [Names] |
| Sprint-1 | Species Identification | USN-6 | As a user, I can upload a butterfly image to identify its species. | 5 | High | [Names] |
| Sprint-2 | Species Identification | USN-7 | As a user, I can view identification results with species name and confidence score. | 2 | High | [Names] |
| Sprint-3 | Gallery | USN-8 | As a user, I can view a gallery of butterfly images submitted by the community. | 3 | Medium | [Names] |
| Sprint-3 | Exploration | USN-9 | As a user, I can browse butterfly species by region, color, or rarity. | 3 | Medium | [Names] |
| Sprint-4 | Admin Panel | USN-10 | As an admin, I can view user accounts and manage roles. | 2 | Medium | [Names] |
| Sprint-4 | Analytics | USN-11 | As an admin, I can monitor uploads, identifications, and traffic. | 2 | Low | [Names] |

## Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 6 Days | 16 Feb 2025 | 21 Feb 2025 | 9 | 21 Feb 2025 |
| Sprint-2 | 6 | 6 Days | 23 Feb 2025 | 28 Feb 2025 |  |  |
| Sprint-3 | 6 | 6 Days | 2 Mar 2025 | 7 Mar 2025 |  |  |
| Sprint-4 | 4 | 6 Days | 9 Mar 2025 | 14 Mar 2025 |  |  |

## Velocity

- Sprint Duration: 6 days

- Sprint-1 Velocity: 9 story points / 6 days = 1.5 story points per day

## Burndown Chart

- Track daily remaining story points for each sprint.

- X-axis: Sprint days (1–6)

- Y-axis: Remaining story points (start at sprint total, end at 0 if all completed)

- Update chart daily to visualize progress.

References for further templates and guidance:

- Atlassian Agile Project Management: atlassian.com/agile/project-management

- Visual Paradigm Scrum Burndown Chart: visual-paradigm.com/scrum/scrum-burndown-chart/

- Smartsheet Sprint Planning Templates: smartsheet.com/content/sprint-planning-templates